ROCKERS HR

Leave Management System

Project Requirements Document — v1.9

Full Business Rules — Confirmed by HRBhrugisha V

────────────────────────────────────────────────────────────────

| Field | Value |
| --- | --- |
| Client | Rockers HR |
| Version | v1.9 — Complete business rules, accrual logic, overtime feature |
| Meeting Date | March 20, 2026 — HRBhrugisha V + Rakesh Patel |
| Status | ✅ Requirements Complete — Development Ready |
| Frontend / Admin | Next.js (React) |
| Mobile App | Flutter (iOS + Android) |
| API Backend | NestJS (Node.js) |
| Database | PostgreSQL |
| File Storage | AWS S3 |
| Email | SMTP |
| Audit Log | Open-source (TBD) |

# What’s New in v1.9 — Confirmed Business Rules

✅ All Leave Business Rules Confirmed

• Leave types: CL=6 days, SL=6 days, PL=13 days, LWP=30 days, Early/Short Leave=6 HOURS per year

• CL & SL: Post-probation only. Accrual 0.5/month. Month counts if probation ends on or before 15th; otherwise next month starts.

• PL: Available only after 1 full year from joining date. Max 5 days per request. Must apply 15 days in advance.

• LWP: Only leave available during probation (along with Early/Short Leave).

• SL future date: Supporting document is MANDATORY when applying for SL on a future date.

• Early/Short Leave: Measured in HOURS, not days. Max 1 per month regardless of hours.

• Probation confirmation date: Set ONLY by Admin manually. Not auto-calculated. Not editable by employee.

• During probation: Leave request page shows ONLY LWP and Early/Short Leave. CL, SL, PL are hidden.

• Year-end: Admin has controls to reset all balances and reassign quotas to all employees.

• NEW: Overtime feature — employee applies, admin approves with hours and paid/unpaid status.

# 1. Technology Stack

| Layer | Technology |
| --- | --- |
| Web + Admin Panel | Next.js (React Framework) |
| Mobile | Flutter (iOS + Android) |
| API Backend | NestJS (Node.js) — Modules: Auth, Leave, Overtime, Notifications, Reports, Calendar, Admin, Audit |
| Database | PostgreSQL |
| File Storage | AWS S3 — signed URLs |
| Email | SMTP — templates in master_notification_templates |
| Auth | Google OAuth 2.0 — any @gmail.com, no domain restriction |
| Calendar | Google Calendar API — triggered at Level 2 (HR final) approval only |
| Audit Log | Open-source library (Rakesh to select) |

# 2. Leave Types — Complete Business Rules

## 2.1 Leave Type Summary Table

| Code | Full Name | Quota | Unit | Probation? | Min Service | Carry-Over | Key Rule |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CL | Casual Leave | 6 | Days | Post-probation | None | None | Accrues 0.5/month |
| SL | Sick Leave | 6 | Days | Post-probation | None | None | Future date = doc mandatory |
| PL | Paid Leave | 13 | Days | After 1 year from joining | 1 year | None | Max 5 days/req. 15-day advance |
| LWP | Leave Without Pay | 30 | Days | Yes — probation allowed | None | None | Only CL/SL alternative in probation |
| EL | Early / Short Leave | 6 | HOURS | Yes — probation allowed | None | None | Max 1 per month. Hours not days. |

# 3. CL & SL Accrual Logic

CL and SL are not granted as a flat annual allocation. They are accrued monthly, starting from the month of probation confirmation. The rate is 0.5 days CL + 0.5 days SL per month.

## 3.1 Month Counting Rule

How to Count Eligible Months from Probation End Date

• Rule 1 — On or before 15th of the month: That month is counted as a full eligible month.

• Rule 2 — After 15th of the month: That month is NOT counted. Accrual starts from the first day of the NEXT month.

• This rule applies to the probation END date (confirmation date set by Admin).

• Formula: Eligible months = count of months from first eligible month to December (inclusive) of the current year.

• Annual maximum: 12 months × 0.5 = 6 CL, 6 SL (matches the annual quota).

## 3.2 Accrual Calculation Examples

| Confirmation Date | First Eligible Month | Months Counted | # Months | Result |
| --- | --- | --- | --- | --- |
| Jan 10 | Jan (on/before 15th) | Jan – Dec | 12 | CL = 6.0, SL = 6.0 |
| Jan 20 | Feb (after 15th) | Feb – Dec | 11 | CL = 5.5, SL = 5.5 |
| Mar 10 | Mar (on/before 15th) | Mar – Dec | 10 | CL = 5.0, SL = 5.0 |
| Mar 20 | Apr (after 15th) | Apr – Dec | 9 | CL = 4.5, SL = 4.5 |
| Jun 15 | Jun (on/before 15th) | Jun – Dec | 7 | CL = 3.5, SL = 3.5 |
| Jun 16 | Jul (after 15th) | Jul – Dec | 6 | CL = 3.0, SL = 3.0 |
| Nov 10 | Nov (on/before 15th) | Nov – Dec | 2 | CL = 1.0, SL = 1.0 |
| Nov 20 | Dec (after 15th) | Dec | 1 | CL = 0.5, SL = 0.5 |
| Dec 10 | Dec (on/before 15th) | Dec | 1 | CL = 0.5, SL = 0.5 |
| Dec 20 | None (after 15th, no months left) | 0 months | 0 | CL = 0.0, SL = 0.0 |

## 3.3 Rounding Rule

✅ Rounding Policy: Track in 0.5-Day Increments

• Accrual is calculated and stored in 0.5-day increments. No further rounding is applied.

• Example: 9 months × 0.5 = 4.5 — stored and displayed as 4.5 days. Not rounded to 4 or 5.

• The original example in requirements (Mar 20: CL=5, SL=4) appears to be a typo. The correct result per this rule is CL=4.5, SL=4.5.

• Admin can manually adjust any employee’s balance from the admin panel if a correction is needed.

• All balance adjustments are recorded in the audit log.

# 4. Probation Period Rules

## 4.1 Probation Confirmation Date

✅ Confirmed: Admin-Only Manual Entry

• The probation confirmation date is entered MANUALLY by an Admin (HR Manager or Super Admin) from the admin panel.

• It is NOT auto-calculated from joining date.

• It is NOT visible or editable by the employee.

• It does NOT have a fixed duration (admin decides case by case).

• Once set, the system immediately calculates and assigns CL & SL balances using the accrual logic.

• The confirmation event is recorded in the audit log: actor = Admin, action = user.probation_confirmed, date = confirmation date set.

## 4.2 Leave Access During Probation

| Aspect | Rule |
| --- | --- |
| Leave Request Page | Shows ONLY LWP and Early/Short Leave. CL, SL, and PL are completely hidden from the employee-facing leave request form. Employee cannot see these types exist during probation. |
| LWP | Available. 30 days/year. No restrictions. |
| Early / Short Leave | Available. 6 hours/year. Max 1 per month. |
| CL | Hidden during probation. Unlocked and balance assigned when Admin confirms probation. |
| SL | Hidden during probation. Unlocked and balance assigned when Admin confirms probation. |
| PL | Not visible during probation. Additionally requires 1 full year from joining date — even post-probation. |

## 4.3 PL — One-Year Service Requirement

PL (Paid Leave) has an additional constraint separate from probation. Even after probation confirmation, PL only becomes available on the employee’s 1-year anniversary from their joining date.

PL Eligibility Logic

• Check 1 — Is probation confirmed? If No: PL not available.

• Check 2 — Has the employee completed 1 year from joining date? If No: PL not available.

• Both checks must pass for PL to appear on the leave request form.

• PL allocation is the flat 13 days/year (not accrual-based). Full 13 days assigned on the 1-year anniversary.

# 5. PL (Paid Leave) Constraints

| Constraint | Rule |
| --- | --- |
| Annual Allocation | 13 days per year |
| Eligibility | After 1 full year from joining date AND after probation confirmation |
| Max per Request | 5 days. A single PL request cannot exceed 5 days. For longer periods, employee applies in separate requests. |
| Advance Notice | Employee must apply at least 15 days before the start date. System blocks submission if start date < today + 15 days. |
| Carry-Over | None. All unused PL expires December 31. |
| Approval Flow | Normal 2-level flow: Manager (5-6h SLA) → HR final. |
| Validation | System calculates and blocks: (a) requests > 5 days, (b) start date within 15 days. |

# 6. SL (Sick Leave) Special Rules

| Scenario | Rule |
| --- | --- |
| Retrospective / Same-Day SL | No supporting document required. Employee applies after or on the sick day. |
| Future-Date SL (Planned) | MANDATORY supporting document required. If the leave start date is in the future at time of submission, the system forces document upload before allowing submission. |
| Document Logic | System checks: if start_date > today at time of submission → doc_required = true and enforced. If start_date ≤ today → doc_required = false (optional). |
| Normal SLA | Standard 2-level approval applies regardless of planned vs retrospective. |

# 7. Early Leave / Short Leave

| Aspect | Rule |
| --- | --- |
| Annual Quota | 6 hours per year (not days) |
| Unit | Hours. Leave duration entered in hours (e.g., 2.0 hours, 3.5 hours). System tracks in hours. |
| Monthly Limit | Maximum 1 Early/Short Leave per calendar month. System blocks a second application in the same month even if annual hours remain. |
| Probation | Available during probation. |
| Approval | Normal 2-level approval flow applies. |
| Calendar | If approved at Level 2, a calendar event is created for the partial day. |

# 8. Leave Cycle & Year-End Admin Controls

## 8.1 Leave Year

- Cycle: January 1 to December 31 (calendar year)

- All unused leave (CL, SL, PL, LWP, EL hours) expires on December 31

- No carry-forward for any leave type

## 8.2 Year-End Admin Operations

Admin Must Perform Two Year-End Actions

• Action 1 — Reset All Leave Balances: Sets all employee balances to 0 for the closing year. Admin previews the impact (employee count, total days reset) before confirming. This action is irreversible. Logged in audit trail.

• Action 2 — Reassign Yearly Quotas: Auto-assigns new year quotas to all active employees based on their current status. For employees who joined mid-year or have not yet completed 1 year, the system applies pro-rata and eligibility logic. Runs after reset. Also logged in audit trail.

• Order: Reset must be run BEFORE reassign.

• Safety: Both actions require admin confirmation ('Type CONFIRM to proceed' dialog).

• Both operations are available under Admin Panel → Year-End → Leave Reset & Reassign.

# 9. Overtime Feature

Employees can submit overtime (OT) requests for hours worked beyond their standard shift. Admin reviews and sets the payment status. This is a separate module from leave management.

## 9.1 Employee — Apply for Overtime

| Field | Rule |
| --- | --- |
| Overtime Date | Single date. Cannot be in the future (OT is logged after it occurs). |
| Start Time | Time the overtime work began. |
| End Time | Time the overtime work ended. |
| Total Hours | Auto-calculated from start and end times. Displayed read-only. |
| Description | Mandatory. Brief description of work done during overtime. |
| Supporting Evidence | Optional. Employee can attach email threads, task screenshots, etc. (allowed types from master_file_types). |

## 9.2 Admin — Review & Approve Overtime

| Field | Rule |
| --- | --- |
| Approved Hours | Admin can adjust the hours (may differ from claimed hours). Final value set by admin. |
| Payment Status | Admin sets one of three values: Approved-Paid, Approved-Unpaid, or Declined. |
| Admin Notes | Internal reason for the paid/unpaid/decline decision. Not visible to employee. |
| Notification | Employee notified of outcome with approved hours and payment status. |

## 9.3 Overtime Status Types

| Status | Meaning |
| --- | --- |
| Pending | Submitted by employee. Awaiting admin action. |
| Approved — Paid | Admin approved. Employee receives overtime pay. Record available for payroll export (Phase 2). |
| Approved — Unpaid | Admin approved effort but no additional pay. Logged for records only. |
| Declined | Admin declined. Written reason required. Not counted in OT history. |

## 9.4 Overtime Reports

- Monthly OT summary per employee: total hours claimed, approved, paid, unpaid

- OT data included in monthly reports (available to HR Manager and Super Admin)

- Paid OT records exported in CSV for payroll reference (Phase 2 payroll integration)

- Admin can filter OT records by employee, date range, and payment status

# 10. Master Data Updates for v1.9

The following master tables are updated or added to reflect the confirmed business rules:

## 10.1 master_leave_types — Updated Records

| Code | Name | Quota | Unit | Probation OK | Min Service | Doc Required? | Special Logic |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CL | Casual Leave | 6 | Days | No | No | Yes — ≥0 days | Max 2 days/request. Accrual 0.5/month. |
| SL | Sick Leave | 6 | Days | No | No | Yes (future: mandatory) | Accrual, not flat |
| PL | Paid Leave | 13 | Days | No | Yes (1 year) | No | Max 5 days, 15-day advance |
| LWP | Leave Without Pay | 30 | Days | Yes | No | No | Flat allocation |
| EL | Early/Short Leave | 6 | Hours | Yes | No | No | Max 1/month, hours unit |

## 10.2 New Table: overtime_requests

| Column | Description |
| --- | --- |
| id | UUID primary key |
| user_id | FK to users |
| ot_date | Date of overtime work |
| start_time | Time started |
| end_time | Time ended |
| claimed_hours | Decimal (auto-calculated from start/end) |
| description | Mandatory text |
| evidence_s3_key | Nullable. S3 key of attached file. |
| status | ENUM: pending / approved_paid / approved_unpaid / declined |
| approved_hours | Decimal. Set by admin. May differ from claimed. |
| admin_notes | Internal notes. Not visible to employee. |
| reviewed_by | FK to admin_users. Who acted on the request. |
| reviewed_at | Timestamp of admin action. |
| created_at | Timestamp of employee submission. |

# 11. Leave Request Page Logic — Frontend Rules

The frontend (Next.js + Flutter) applies these filters when rendering the leave request form:

| Condition | When It Applies | Behaviour |
| --- | --- | --- |
| Is employee in probation? | probation_confirmed_date IS NULL | Show only: LWP, EL (Early Leave). Hide CL, SL, PL. |
| Is employee post-probation, < 1 year service? | confirmed AND joining_date + 1yr > today | Show: CL, SL, LWP, EL. Hide PL. |
| Is employee post-probation, ≥ 1 year service? | confirmed AND joining_date + 1yr ≤ today | Show all: CL, SL, PL, LWP, EL. |
| PL date validation | PL selected AND start_date < today + 15 | Block submission. Show: 'PL requires 15 days advance notice.' |
| PL days validation | PL selected AND requested_days > 5 | Block submission. Show: 'PL maximum is 5 days per request.' |
| SL future date | SL selected AND start_date > today | Force document upload. Show: 'Document required for planned sick leave.' |
| EL monthly limit | EL selected AND EL count in current month ≥ 1 | Block submission. Show: 'You have already used your Early Leave for this month.' |

# 12. Admin RBAC — Updated for v1.9

| Permission | Super Admin | HR Manager | Leave Admin | Reports Admin |
| --- | --- | --- | --- | --- |
| Set probation confirmation date | ✔ | ✔ | ✘ | ✘ |
| Year-end balance reset | ✔ | ✔ | ✘ | ✘ |
| Year-end quota reassign | ✔ | ✔ | ✘ | ✘ |
| View any employee leave details | ✔ | ✔ | ✔ | Read |
| Submit leave on behalf of employee | ✔ | ✔ | ✘ | ✘ |
| Add employee directly (no self-reg) | ✔ | ✔ | ✘ | ✘ |
| Review overtime requests | ✔ | ✔ | ✘ | ✘ |
| Set OT payment status (paid/unpaid) | ✔ | ✔ | ✘ | ✘ |
| Export OT report | ✔ | ✔ | ✘ | ✔ |
| manage master_leave_types | ✔ | ✔ | ✔ | ✘ |
| manage master_qualifications | ✔ | ✔ | ✘ | ✘ |
| System config (SLA, integrations) | ✔ | ✘ | ✘ | ✘ |

Legend:  ✔ = Full   Read = Read-only   ✘ = None

# 13. Remaining Open Questions

| Question | Detail | Priority |
| --- | --- | --- |
| SLA clock type | Business hours or 24-hour calendar hours for the 5-6h manager SLA? | Needed before approval module |
| Fallback approver | Who receives escalation if employee has no assigned manager? | Needed before SLA module |
| PL cancellation | If approved PL is cancelled, can it be re-applied differently? | Needed before cancellation flow |
| OT — max hours per request | Is there a maximum OT hours per single request or per month? | Needed before OT module |
| Year-end timing | Exact date admin should run reset/reassign (Dec 31 or Jan 1)? | Needed before year-end feature |
| Audit log library | Specific library preference or leave to dev team? | Dev decision |

# 14. Action Items

| Owner | Action | Status |
| --- | --- | --- |
| Rakesh Patel | v1.9 requirements shared | Done ✔ |
| Rakesh Patel | Build CL/SL accrual engine (NestJS) with month-counting rule | Priority 1 |
| Rakesh Patel | Build probation-mode leave request page filter (Next.js + Flutter) | Priority 1 |
| Rakesh Patel | Build PL constraints (15-day advance + 5-day max + 1-year check) | Priority 1 |
| Rakesh Patel | Build SL future-date document enforcement | Priority 2 |
| Rakesh Patel | Build Early Leave monthly limit enforcer (1 per month) | Priority 2 |
| Rakesh Patel | Build overtime module (NestJS + Next.js + Flutter) | Priority 2 |
| Rakesh Patel | Build year-end reset + reassign feature (Admin) | Priority 3 |
| Rakesh Patel | Build admin probation confirmation date panel | Priority 1 |
| HRBhrugisha V | Confirm SLA clock type (business vs calendar hours) | Pending |
| HRBhrugisha V | Confirm fallback approver when no manager assigned | Pending |
| HRBhrugisha V | Confirm max OT hours per request/month if applicable | Pending |
| HRBhrugisha V | Review this document, confirm no corrections needed | Pending |

# 15. MVP Scope — Final Summary v1.9

✅ IN SCOPE — Phase 1 MVP

• Gmail OAuth registration (any @gmail.com) — all form dropdowns from master tables

• HR Admin directly adds employees without self-registration

• Probation confirmation date: Admin-only manual entry

• During probation: show ONLY LWP + Early/Short Leave on leave request page

• CL & SL accrual: 0.5/month, starting from month of probation confirmation (on/before 15th rule)

• PL: available after 1 year service. Max 5 days/request. 15-day advance notice enforced.

• SL: future date requires supporting document (mandatory, system-enforced)

• LWP: 30 days/year, available always

• Early/Short Leave: 6 hours/year, max 1 per month, measured in hours

• 3-path approval: Normal (Manager→HR), Admin Direct (immediate), Auto-escalation (SLA breach→HR)

• Google Calendar sync at Level 2 approval only

• SMTP notifications + in-app notifications

• Overtime module: employee applies, admin approves with hours + paid/unpaid status

• Year-end: admin reset all balances + reassign yearly quotas

• HR Admin RBAC (4 roles + permission matrix)

• 100% dynamic master data (11 master tables)

• AWS S3 for all files

• Audit log for all write operations

• Monthly + yearly reports including OT summary

• Compensation eligibility report

❌ OUT OF SCOPE — Phase 2

• Payroll system integration (OT paid records available for export in MVP)

• SMS notifications

• Multi-timezone and multi-language support

• Advanced analytics and custom report builder

• Third-party API access layer

Rockers HR — Requirements v1.9 | Prepared by Rakesh Patel | For HRBhrugisha V

# Addendum v1.9 — CL Maximum Days Per Request

✅ Confirmed: CL (Casual Leave) Maximum 2 Days Per Request

• An employee can apply for a maximum of 2 CL days in a single leave request.

• Attempting to submit a CL request for 3 or more days will be blocked by the system.

• This constraint is enforced on both the web (Next.js) and mobile (Flutter) frontend, AND validated again server-side in NestJS.

• Error message shown to employee: “Casual Leave is limited to a maximum of 2 days per request. Please split into separate requests.”

• The annual CL quota (6 days accrued) remains unchanged. Employees can apply multiple separate CL requests to consume their balance.

## Updated CL Constraints Summary

| Constraint | Rule |
| --- | --- |
| Annual Quota | 6 days (accrued monthly at 0.5/month post-confirmation) |
| Max per Request | 🚨 2 days maximum. System blocks any CL request > 2 days. |
| Probation | Not available during probation. CL unlocked when Admin sets confirmation date. |
| Carry-Over | None. Expires December 31. |
| Error Message | “Casual Leave is limited to a maximum of 2 days per request.” |
| Multiple requests | Allowed. Employee can submit multiple separate CL requests totalling their remaining balance. |

## Updated Leave Request Page Validation Rules

| Validation | When It Triggers |
| --- | --- |
| CL — Max days check | CL selected AND working_days > 2 → Block submission. Show: 'CL max is 2 days per request.' |
| PL — Max days check | PL selected AND working_days > 5 → Block submission. Show: 'PL max is 5 days per request.' |
| PL — Advance notice | PL selected AND start_date < today + 15 → Block. Show: 'PL requires 15 days advance notice.' |
| SL — Future date | SL selected AND start_date > today → Force doc upload. Show: 'Document required for planned sick leave.' |
| EL — Monthly limit | EL selected AND EL count this month >= 1 → Block. Show: 'Early Leave limit of 1 per month reached.' |

Note: All frontend validations are also enforced at the NestJS API level as a second layer of protection.

# Addendum v1.9 — Admin Direct Approval Rule

✅ Confirmed: Admin Can Approve Directly, Skipping Manager Entirely

• If an Admin (HR Manager or Super Admin) approves a leave request directly, the leave is immediately and fully approved.

• Manager approval is NOT required after an Admin direct approval. The leave is considered complete.

• This applies regardless of whether the manager has seen the request, responded, or not.

• Admin direct approval can happen at any point after the employee submits — there is no waiting period.

## Updated Approval Workflow — 3 Paths

| Path | Flow Description | When It Applies |
| --- | --- | --- |
| Path A — Normal | Employee submits → Manager reviews (5-6h SLA) → If approved by Manager: HR gives final sign-off → Fully approved. If declined at either level: reason required, employee notified. | Standard flow for most requests |
| Path B — Admin Direct | Admin approves at any time → Leave is immediately FULLY approved. Manager step is skipped entirely. No further approval needed from anyone. | NEW — Confirmed rule |
| Path C — Auto-Escalation | Manager does not act within 5-6h SLA → System auto-routes to HR → HR acts as approver (approve or decline). Same outcome as normal HR approval. | SLA breach fallback |

## Path B — Admin Direct Approval — Detailed Rules

| Aspect | Rule |
| --- | --- |
| Who can do it | HR Manager and Super Admin roles. Not available to Leave Admin or Reports Admin. |
| When | Any time after employee submits. Admin does not need to wait for the manager. |
| Effect on manager | Manager’s pending action is closed. If manager had not yet seen the request, no action is needed. If manager had already responded, admin’s decision is final. |
| Leave status | Set to ‘Approved’ immediately. Same status as a fully completed 2-level approval. |
| Google Calendar | Calendar event created immediately (same as Level 2 approval in normal flow). |
| Notifications | Employee notified of full approval. Manager notified that admin approved directly (informational only, no action needed). |
| Audit log | action: leave.approve.admin_direct — actor: [Admin Name] — leave_request_id: [id] — manager_pending_cleared: true |

## Updated Approval Status States

| Status | Meaning |
| --- | --- |
| Pending | Submitted, awaiting manager action (Path A) or admin action (any path). |
| Approved — Manager L1 | Manager approved. Now awaiting HR Level 2 (Path A only). |
| Approved — Admin Direct | Admin approved directly. Fully approved. No further action. (Path B) |
| Approved — HR Final | HR approved after manager (Path A) or after escalation (Path C). Fully approved. |
| Declined | Declined at any level with reason. Applies to all paths. |
| Escalated | Manager SLA breached. Routed to HR. Awaiting HR action (Path C). |

## NestJS Implementation Notes

- leave_approvals table: add column approval_path ENUM ('normal_l1', 'normal_l2', 'admin_direct', 'escalated_hr')

- When admin approves: set status = 'approved', approval_path = 'admin_direct', close any pending manager approval record

- If manager had a pending approval row: update it to status = 'superseded_by_admin', no notification to employee

- Google Calendar event triggered on admin direct approval (same trigger as Level 2)

- Manager receives a notification: 'Leave [type] for [employee] was approved directly by Admin [name]. No action needed from you.'